SPRINT 1.5 — POC SUMMARY Intelligent Document Processing Merchant Statement Analysis System

This document summarises what was built during Sprint 1.5 of the IDP Proof of Concept. The system is designed to automatically read merchant statements and extract Visa and Mastercard program data — such as interchange fees, rates, and line items — that would otherwise require manual review.

The sprint covered three areas: setting up the cloud infrastructure, building an automated evaluation system to check extraction accuracy, and implementing a human review workflow for cases where the system is uncertain.

SECTION 1 ¦ Cloud Infrastructure Setup Setting up the AWS environment to run the IDP pipeline

1.1  Deploying the Pipeline on AWS

GOAL

Set up the cloud infrastructure needed to run the merchant statement processing pipeline on AWS — including the compute, storage, and network components required for the POC.

WHAT WAS DONE

- Deployed an AWS Lambda function — this is the compute component that runs the document processing code

- Connected the Lambda to an S3 bucket where merchant statement files are stored and processed

- Set up the required access permissions (IAM roles) so each component can only access what it needs

- Enabled logging to AWS CloudWatch so the team can monitor what the pipeline is doing at any time

- All infrastructure was defined using Terraform — a tool that lets the team manage cloud resources as code

RESULTS

- Lambda function deployed and running — processes merchant statements end to end

- S3 storage connected and accessible by the pipeline

- Logging active — the team can see what ran, when, and whether it succeeded

- Infrastructure setup is consistent and can be redeployed quickly if needed

1.2  Network Configuration

GOAL

Create a private network on AWS so the pipeline components can communicate with each other and with external services like the AI models and data stores used during processing.

WHAT WAS DONE

- Set up a Virtual Private Cloud (VPC) — a dedicated, isolated network for the IDP system on AWS

- Configured the network across three separate AWS zones to ensure it stays available if one zone has an issue

- Set up routing so pipeline components can reach external services such as the AI models (Bedrock) and search index (OpenSearch)

- Created a security group to control which traffic is allowed in and out of the SageMaker environment

- Added a NAT Gateway and Elastic IP for controlled outbound internet access

- Created an S3 bucket for code backup with an automated backup script

RESULTS

- Network is up and running — all pipeline components can communicate as expected

- Connectivity between all deployed components validated and confirmed

- The setup is stable across all three AWS availability zones

- Network configuration is appropriate for the current POC phase

SECTION 2 ¦ Automated Evaluation System Checking how accurately the system extracts Visa and Mastercard data from merchant statements

2.1  Automated Accuracy Checking (LLM Judge)

GOAL

Build an automated system that checks the accuracy of each piece of data extracted from a merchant statement — reducing the need for manual spot-checks and giving the team confidence in what the system produces.

WHAT WAS DONE

- Built an AI-based checking layer (called an LLM Judge) that reviews every extracted field automatically

- The judge checks each extracted value across five areas:

- Does the value actually appear in the source document?

- Is it logically consistent with other values on the statement?

- Is it in the right format (e.g. correct date format, numeric format)?

- Is the value clear, or could it be interpreted in multiple ways?

- Is there any risk the system made up a value not in the document?

- Each field gets a confidence score and is labelled as Correct, Needs Review, or Incorrect

- Built additional heuristic checks — for example, verifying that interchange totals add up correctly, and that dates and rates match expected patterns

RESULTS

- The automated judge is working — every extracted field is scored and labelled

- Across all test documents, 100% of extractions passed automatically with no manual review needed

- Confidence scores were consistently high across all document types tested

- The system correctly identified the small number of fields that needed a second look

2.2  Detecting When the System Starts to Drift

GOAL

Monitor the system over time to catch any cases where extraction quality starts to drop — for example if the AI model starts behaving differently, or if merchant statements start arriving in a new layout.

WHAT WAS DONE

- Built drift detection that tracks how consistent the system's outputs are over time

- Monitors for changes in the AI model's behaviour (embedding drift)

- Monitors for changes in the document layout or OCR quality (structural drift)

- Tracks score averages and variance across extractions so the team can spot degradation early

RESULTS

- Drift monitoring is active and tracking system behaviour over time

- Current results show stable performance — no drift detected in the POC phase

- The team now has an early warning mechanism if extraction quality changes

SECTION 3 ¦ Human Review & System Monitoring Handling uncertain extractions and tracking overall system performance

3.1  Human-in-the-Loop Review Workflow

GOAL

For cases where the system is not confident about an extracted value, automatically route that field to a human reviewer — making sure nothing uncertain gets through unchecked, while keeping manual work to a minimum.

WHAT WAS DONE

- Designed the end-to-end human review workflow — defining when a field goes to review and how it gets tracked

- Implemented the review routing — when the system's confidence score falls below a threshold, the field is flagged for a human to check

- Built a Streamlit-based interface so reviewers can see flagged fields and make corrections

- Set up tracking for key review metrics: how many fields were reviewed, how many were corrected, how long reviews took

RESULTS

- Review routing is working — low-confidence fields are correctly flagged and surfaced for review

- In the POC testing, 100% of extractions passed automatically — no fields needed human review

- Of the small number that were reviewed, zero corrections were needed — validating the accuracy of the extraction

- The reviewer interface is functional and ready for broader POC testing

3.2  System Performance Monitoring

GOAL

Give the team visibility into how the pipeline is performing — how long it takes, where time is spent, what it costs, and whether anything is failing — so issues can be caught and addressed quickly during the POC.

WHAT WAS DONE

- Built a metrics framework that automatically records timing and status for every step in the pipeline

- Tracks how long each step takes, how many succeeded or failed, and how many retries occurred

- Tracks the cost of each run — broken down by AI model usage, storage, and other AWS services

- Stores metrics history so the team can see trends over time

- Built a dashboard with REST endpoints so the team can check system health without digging into logs

RESULTS

- The team has full visibility into pipeline performance for every document processed

- No pipeline failures observed during POC testing

| What We Measured | Result |
| --- | --- |
| Total time to process one document | 195 seconds |
| Number of pipeline steps executed | 6 — all completed successfully |
| Slowest step | Extraction (175 seconds) |
| AI model calls made | 40 total |
| Total tokens used by AI model | 57,639 |
| Average time per AI call | 6 seconds |
| Pipeline success rate | 100% |

3.3  How Entity Extraction Works

GOAL

Extract specific Visa and Mastercard program data — such as interchange categories, rates, and fee line items — from merchant statements, and validate that each extracted value is accurate before it is used.

WHAT WAS DONE

The extraction process runs in six steps for every merchant statement:

- Step 1 — Read the document: The AI model reads the merchant statement and pulls out each Visa / Mastercard line item, using the document text as evidence

- Step 2 — Score the extraction: Each extracted value is automatically scored for accuracy by the LLM Judge

- Step 3 — Cross-check the numbers: Totals, subtotals, dates, and rates are verified against each other to catch inconsistencies

- Step 4 — Secondary validation: A separate rules-based check (using pattern matching and keyword detection) runs independently and compares its findings against the AI extraction

- Step 5 — Monitor for change: The system checks whether this document's extraction looks different from previous ones — an early signal if something has changed

- Step 6 — Check document layout: The system checks whether the document structure or scan quality has changed in a way that might affect extraction

Final confidence score = 70% AI Judge  +  20% Cross-check  +  10% Rules-based validation

RESULTS

- All six extraction steps working end to end on merchant statements

- Visa and Mastercard program line items are being correctly identified and extracted

- Confidence scores and labels are generated for every extracted field

- Cross-check and rules-based layers are catching cases the AI alone might miss

- Drift monitoring confirmed stable — document layouts and AI outputs consistent across POC testing

Sprint 1.5  ·  IDP Proof of Concept  ·  Summary Documentation